SCRUM MANAGEMENT

Group 7

Submission Date: 17/05/2026

|  | ID | Name | Email |
| --- | --- | --- | --- |
| 1 | 213011638 | Omri Tafesh | Omri.Tafesh@e.braude.ac.il |
| 2 | 213881154 | Muhammad Khamra | Muhammad.Khamra@e.braude.ac.il |
| 3 | 207670670 | Hamdan Khatib | Hamdan.Khatib@e.braude.ac.il |
| 4 | 325347714 | Ali Armosh | Ali.Armosh@e.braude.ac.il |
| 5 | 312370919 | Amjad Salih | Amjad.Salih@e.braude.ac.il |

Product owner – Omri Tafesh is responsible for deciding which features and tasks will be done in each sprint. He manages the product backlog, organizes the tasks by importance, and makes sure the work fits the project goals. He communicates with the team and stakeholders to understand requirements, helps the team focus on the most valuable tasks, approves the final work, and keeps everyone updated about the project's progress and direction.

Scrum master – Hamdan Khatib is responsible for helping the team work efficiently by removing obstacles and solving any problems they face. He encourages good communication and teamwork, makes sure the team follows the Scrum process, and leads meetings like daily stand-ups and sprint reviews. Hamdan supports the team so they can stay focused and deliver good results each sprint.

Weekly Schedule (7 Weeks – Mar 25 to May 10, 2026)

| Week | Dates | Sprint | Focus | Tasks |
| --- | --- | --- | --- | --- |
| 1 | Mar 25 – Mar 28 | Sprint 1 | Project Setup & Team Kick-off | Configure Git repository, Team meeting, Environment setup |
| 2 | Mar 29 – Apr 4 | Sprint 1 | Requirements & Use Cases | System requirements documentation, Use Case diagrams + descriptions, ToDoList / Gantt chart |
| 3 | Apr 5 – Apr 11 | Sprint 1 | Review & Finalization of Assignment 1 | Team review meeting, Final review of all deliverables |
| 4 | Apr 12 – Apr 18 | Sprint 1 / 2 | Assignment 1 Submission & Sprint 2 Start | Submit Assignment 1 (Apr 12), Start Class Diagram & Sequence Diagrams |
| 5 | Apr 19 – Apr 25 | Sprint 2 | UML Diagrams | Class Diagram (Ali, Omri), Activity Diagrams (Hamdan), Package Diagram (Amjad), Sequence SD2 (Muhammad) |
| 6 | Apr 26 – May 2 | Sprint 2 | Prototype Implementation | Server & Client implementation, DB integration, JavaFX GUI (Everyone) |
| 7 | May 3 – May 10 | Sprint 2 | Testing, Documentation & Submission | Test prototype on 2 computers, Sprint Backlog doc, Final review, Submit Assignment 2 (May 10) |

Sprint 1 Backlog – Assignment 1 (Mar 25 – Apr 12, 2026)

Goal: Complete requirements analysis, use case diagrams, and submit Assignment 1.

| ID | Task | Owner | Start | Due | Status |
| --- | --- | --- | --- | --- | --- |
| ID 1 | Configure Git Repository and Tooling | Hamdan / Ali | 25/3 | 25/3 | Done |
| ID 2 | Team Meeting – project kick-off | Everybody | 27/3 | 27/3 | Done |
| ID 3 | System Requirements Documentation | Muhammad / Omri | 30/3 | 31/3 | Done |
| ID 4 | Use Case Diagram + Descriptions | Muhammad / Hamdan | 30/3 | 30/3 | Done |
| ID 5 | ToDoList / Gantt Chart | Omri / Ali | 1/4 | 1/4 | Done |
| ID 6 | Review Tasks and Team Meeting | Everybody | 8/4 | 8/4 | Done |
| ID 7 | Final Review of All Deliverables | Everybody | 12/4 | 12/4 | Done |
| ID 8 | Submit Assignment 1 on Moodle | Hamdan | 12/4 | 12/4 | Done |

Sprint 1 Total Estimated Hours: 20.5h

Sprint 2 Backlog – Assignment 2 (Apr 13 – May 10, 2026)

Goal: Complete all UML diagrams, build working prototype, and submit Assignment 2.

| ID | Task | Owner | Start | Due | Status |
| --- | --- | --- | --- | --- | --- |
| S2-1 | Class Diagram – ECB pattern, OCSF, Design Patterns | Ali / Omri | 13/4 | 25/4 | Done |
| S2-2 | Sequence Diagram SD1 – Visit Booking | Muhammad | 13/4 | 19/4 | Done |
| S2-3 | Sequence Diagram SD2 – Visit Reports | Muhammad / Ali | 19/4 | 25/4 | Done |
| S2-4 | Activity Diagram – Visit Booking (Swim Lanes) | Hamdan / Amjad | 13/4 | 25/4 | Done |
| S2-5 | Activity Diagram – Visit Reports (Swim Lanes) | Hamdan / Amjad | 19/4 | 25/4 | Done |
| S2-6 | Package Diagram – Software Architecture | Amjad | 19/4 | 25/4 | Done |
| S2-7 | Prototype – DB setup (Order table in MySQL) | Muhammad | 20/4 | 26/4 | Done |
| S2-8 | Prototype – GoNatureServer (OCSF AbstractServer) | Amjad / Ali | 26/4 | 2/5 | Done |
| S2-9 | Prototype – GoNatureClient (OCSF AbstractClient) | Omri / Hamdan | 26/4 | 2/5 | Done |
| S2-10 | Prototype – Client GUI (read & update Order table) | Omri / Hamdan | 26/4 | 2/5 | Done |
| S2-11 | Prototype – Server GUI (client IP, hostname, status) | Ali / Amjad | 26/4 | 2/5 | Done |
| S2-12 | Test prototype on two separate computers | Everybody | 3/5 | 7/5 | Done |
| S2-13 | Sprint Backlog document | Muhammad | 3/5 | 8/5 | Done |
| S2-14 | Final review – merge all elements | Everybody | 8/5 | 17/5 | In Progress |
| S2-15 | Submit Assignment 2 on Moodle | Hamdan | 17/5 | 17/5 | In Progress |

Sprint 2 Total Estimated Hours: 52h

Product Log – Full Task List (All Sprints)

| ID | Task | Sprint | Owner | Est. Hrs | Category |
| --- | --- | --- | --- | --- | --- |
| 1 | Configure Git Repository and Tooling | S1 | Hamdan / Ali | 2 | Setup |
| 2 | Team Meeting – project kick-off | S1 | Everybody | 1 | Sync |
| 3 | System Requirements Documentation | S1 | Muhammad / Omri | 4 | Analysis |
| 4 | Use Case Diagram + Descriptions | S1 | Muhammad / Hamdan | 6 | Analysis |
| 5 | ToDoList / Gantt Chart | S1 | Omri / Ali | 3 | Planning |
| 6 | Review Tasks and Team Meeting | S1 | Everybody | 2 | Review |
| 7 | Final Review of All Deliverables | S1 | Everybody | 2 | Review |
| 8 | Submit Assignment 1 | S1 | Hamdan | 0.5 | Submission |
| 9 | Class Diagram (ECB, OCSF, Patterns) | S2 | Ali / Omri | 11 | Design |
| 10 | Sequence Diagram SD1 – Visit Booking | S2 | Muhammad | 3 | Design |
| 11 | Sequence Diagram SD2 – Visit Reports | S2 | Muhammad / Ali | 2 | Design |
| 12 | Activity Diagram – Visit Booking | S2 | Hamdan / Amjad | 5 | Design |
| 13 | Activity Diagram – Visit Reports | S2 | Hamdan / Amjad | 4 | Design |
| 14 | Package Diagram | S2 | Amjad | 3 | Design |
| 15 | Prototype – DB setup (Order table) | S2 | Muhammad | 3 | Prototype |
| 16 | Prototype – GoNatureServer | S2 | Amjad / Ali | 5 | Prototype |
| 17 | Prototype – GoNatureClient | S2 | Omri / Hamdan | 5 | Prototype |
| 18 | Prototype – Client & Server GUI | S2 | Everybody | 7 | Prototype |
| 19 | Test prototype on two computers | S2 | Everybody | 2 | Testing |
| 20 | Sprint Backlog document | S2 | Muhammad | 1.5 | Documentation |
| 21 | Final merge and submit Assignment 2 | S2 | Everybody / Hamdan | 1 | Submission |

Total Estimated Hours: 72.5h